DETAILED 1-MONTH ACTIVITY GUIDE

& SUBMISSION TEMPLATES

Data Structures and Algorithms – Real-World Application Project

Bachelor of Science in Information Systems (BSIS)  |  Second Year  |  AY 2025–2026

# PART A: How to Accomplish Each Week’s Activities

Follow the concrete steps below. Each step includes what to produce and practical tips so you can finish the entire project in one month.

## Week 1 – Planning & Project Proposal

Objective: Leave Week 1 with an instructor-approved proposal and a clear technical plan.

### Step-by-Step How-To

- Choose a real-world problem (Day 1). Pick one theme from the guidelines (Inventory, Task Management, Navigation, Social Networks, Search/Recommendation, File Management, Emergency Allocation, or Educational Tools) or propose your own. Write 3–5 sentences answering: Who has the problem? What pain do they feel today? Why is a software solution needed?

- Identify target users and core features (Day 2). List 4–7 essential features that the system must support. Mark which features will use which data structures.

- Select DSA components (Day 3). Choose at least three distinct data structures (e.g., Hash Table, Priority Queue, Graph) and two non-trivial algorithms (e.g., Dijkstra, Heap-based scheduling, custom ranking). For each, write one sentence justifying why it fits the problem better than alternatives.

- Sketch architecture & form team (Day 4). Draw a simple flowchart or component diagram (pen/paper or draw.io). Decide language (Python/Java/C++/C#/JS). If working in a group of 2–3, assign clear roles (e.g., DSA lead, UI lead, documentation lead).

- Write and submit the Proposal (Day 5). Use the Project Proposal Template in Part B. Keep it to 2–3 pages. Submit via LMS and create a Git repository (GitHub/GitLab/Bitbucket). Push a README that states the project title and team members.

Week 1 Success Criteria: Proposal approved (or minor revisions requested) + Git repo exists + dataset size planned (≥500–1,000 records).

## Week 2 – Core Data Structures & Algorithms Implementation

Objective: Have a working prototype that actively uses ≥3 data structures and ≥2 algorithms.

### Step-by-Step How-To

- Set up project structure (Day 1 morning). Create folders: /src, /tests, /data, /docs. Add .gitignore. Write a short main entry point that can later call your structures.

- Implement first two data structures (Days 1–2). Code them yourself (or substantially customize library versions). Include insert, delete, search, and any domain-specific operations. Immediately write 3–5 unit tests for each. Commit after each structure works.

- Implement third structure + two algorithms (Days 3–4). Again, implement core logic yourself. Add Big-O comments above each major method. Test the algorithms with both small and medium data sets.

- Build a minimal UI and integrate (Day 5). Create a simple CLI menu or basic web/desktop form that lets a user perform the main workflows. Load a starter dataset (at least 100–200 records). Verify end-to-end: data goes into structures → algorithms run → results appear.

- Expand data & polish (Weekend). Grow the sample data toward 500+ records. Fix obvious bugs. Push clean commits with meaningful messages (e.g., “Add Dijkstra pathfinding with unit tests”).

Week 2 Success Criteria: You can demonstrate live that the three structures and two algorithms are working on realistic data.

## Week 3 – Integration, Testing, Optimization & Documentation

Objective: Finish a complete, tested system and produce the main written deliverables.

### Step-by-Step How-To

- Complete remaining features & optimize (Days 1–2). Finish any unfinished workflows. Profile the slowest operations. Improve time/space efficiency where needed. Confirm the system handles 500–1,000+ records without crashing or becoming unusable.

- Write and run tests (Day 3). Cover critical paths (happy path + edge cases). Record pass/fail results. Prepare the final sample dataset (CSV/JSON or DB dump) that will be submitted.

- Draft Technical Documentation (Days 4–5 morning). Use the Technical Documentation Template in Part B. Required sections: system design, DSA justification, complexity analysis (time & space for every key operation), test results, limitations, future work. Aim for 8–15 pages.

- Write User Manual (Day 5 afternoon). Use the User Manual Template. Include installation steps, how to run, main screens/commands, and at least 3–4 annotated screenshots.

- Code quality pass (Weekend). Add meaningful comments, enforce consistent naming, remove dead code. Update README.md with full setup instructions. Double-check citations (APA or IEEE).

Week 3 Success Criteria: System is fully functional, tested, documented, and ready for packaging.

## Week 4 – Final Packaging, Presentation & Discussion

Objective: Submit a complete package and successfully present and discuss the work.

### Step-by-Step How-To

- Record Demo Video (Days 1–2). 5–10 minutes. Show: (1) the real-world problem, (2) the system solving it, (3) where each data structure and algorithm is used, (4) performance on realistic data. Speak clearly; use screen recording + voice-over.

- Create Presentation Slides (Days 1–2). 10–15 slides. Suggested flow: Title → Problem → Solution Overview → DSA Choices & Justification → Complexity Analysis → Demo Highlights → Results/Limitations → Reflection → Q&A. Keep text minimal; use diagrams.

- Assemble Final Package (Day 3). Put everything together: Git repo link, Technical Documentation (final PDF/DOCX), User Manual, Demo Video link/file, Presentation Slides, Sample Dataset, Declaration of Originality. Name files exactly: [Section]_[Lastname1-Lastname2]_DSA_Semestral_[Deliverable]

- Submit & Rehearse (Day 4). Upload the complete package to the LMS. Practice the oral presentation out loud at least twice. Prepare short answers for likely questions (Why this structure? What is the Big-O? What would you improve?).

- Present & Discuss (Day 5 / scheduled defense). Deliver the presentation confidently. Demo live if required. Listen carefully to questions, answer honestly, and show understanding of both the code and the real-world context.

Week 4 Success Criteria: All six deliverables submitted on time + clear, professional presentation and discussion.

# PART B: Submission Templates

Copy each template into a new document, fill in the bracketed sections, and submit according to the naming convention.

## Template 1: Project Proposal (2–3 pages)

File name example: BSIS2A_Santos-Reyes_DSA_Semestral_Proposal.docx

### 1. Title Page

- Project Title

- Team Members (Full names, Student IDs, Roles)

- Course, Section, Academic Year

- Date of Submission

### 2. Problem Statement and Real-World Context

- Who is affected? (specific organization, community, or user group)

- What is the current pain point? (how is the problem handled today?)

- Why does this matter? (impact if left unsolved)

- Evidence of need (interview notes, observation, or industry research – cite sources)

### 3. Proposed Solution Overview

- One-paragraph description of the system

- Target users and main use cases

- List of core features (4–7 items)

### 4. Data Structures and Algorithms to be Used

Create a small table:

| Data Structure / Algorithm | Purpose in the System | Why this choice? (vs alternatives) |
| --- | --- | --- |
| [e.g., Priority Queue / Heap] | [e.g., Schedule urgent tickets first] | [e.g., O(log n) insert vs O(n) for unsorted list] |
| [Structure 2] | [Purpose] | [Justification] |
| [Structure 3] | [Purpose] | [Justification] |
| [Algorithm 1] | [Purpose] | [Justification] |
| [Algorithm 2] | [Purpose] | [Justification] |

### 5. High-Level System Architecture

- Simple flowchart or component diagram (include as figure)

- Brief explanation of major modules and data flow

### 6. Team Composition and Roles (if group)

- Name – Role – Main responsibilities

### 7. References

- APA or IEEE citations for any external sources used

## Template 2: Technical Documentation (8–15 pages)

File name example: BSIS2A_Santos-Reyes_DSA_Semestral_TechnicalDoc.pdf

### Recommended Structure

- Title Page – Project title, team, course, date

- Table of Contents

- 1. Introduction – Problem restated, objectives, scope

- 2. System Design & Architecture – Overall architecture diagram, module descriptions, data flow, technology stack

- 3. Data Structures – Implementation & Justification – For each of the ≥3 structures: description, why chosen, how integrated into the core logic, key operations provided

- 4. Algorithms – Implementation & Complexity Analysis – For each of the ≥2 algorithms: description, pseudocode or key code snippet, detailed Big-O (time & space) with reasoning, empirical notes if measured

- 5. Testing & Performance – Test plan, test results summary, performance observations on 500–1,000+ records

- 6. Limitations & Future Work

- 7. Conclusion

- 8. References (APA or IEEE)

- Appendices (optional: extra diagrams, full test logs, sample code excerpts)

## Template 3: User Manual

File name example: BSIS2A_Santos-Reyes_DSA_Semestral_UserManual.pdf

### Recommended Structure

- 1. Introduction – What the system does and who it is for

- 2. System Requirements – Hardware/software needed

- 3. Installation / Setup Instructions – Step-by-step (clone repo, install dependencies, run command)

- 4. Getting Started – First launch, login (if any), main screen overview

- 5. How to Use Core Features – Numbered steps for each major workflow; include screenshots with captions

- 6. Troubleshooting – Common errors and fixes

- 7. Contact / Support – Team contact for questions

## Template 4: Presentation Slides Outline (10–15 slides)

File name example: BSIS2A_Santos-Reyes_DSA_Semestral_Presentation.pptx

| Slide # | Content Suggestion |
| --- | --- |
| 1 | Title: Project name, team names, course, date |
| 2 | Problem Statement & Real-World Context |
| 3 | Solution Overview & Target Users |
| 4–5 | Data Structures Used – Justification & How They Map to Features |
| 6–7 | Algorithms Used – Complexity Analysis (Time & Space) |
| 8 | System Architecture Diagram |
| 9–10 | Demo Highlights / Screenshots of Key Workflows |
| 11 | Test Results & Performance Observations |
| 12 | Limitations & Future Improvements |
| 13 | Reflection – What we learned about DSA in real problems |
| 14 | Thank You / Q&A |

## Template 5: Declaration of Originality

Copy the text below, fill in the blanks, sign (or type name + date), and include with the final package.

We, the undersigned, declare that the work submitted for the Data Structures and Algorithms Semestral Output is our original work. Any external sources, libraries, or AI assistance used have been properly disclosed and cited. Core data structures and algorithms were implemented or substantially customized by the team. We understand that plagiarism or unauthorized collaboration will result in a grade of zero and possible disciplinary action.

Project Title: _______________________________________________

Team Members:

1. _______________________________  Signature: _____________  Date: ________

2. _______________________________  Signature: _____________  Date: ________

3. _______________________________  Signature: _____________  Date: ________

# PART C: Final Submission Checklist

Tick each item before uploading to the LMS.

| ✓ | Deliverable | Notes / Naming |
| --- | --- | --- |
| ☐ | Source Code Repository (Git link + history) | README must have setup steps |
| ☐ | Technical Documentation (8–15 pages) | ..._TechnicalDoc.pdf / .docx |
| ☐ | User Manual | ..._UserManual.pdf / .docx |
| ☐ | Demo Video (5–10 min) | Link or file; show DSA in action |
| ☐ | Presentation Slides (10–15 slides) | ..._Presentation.pptx |
| ☐ | Sample Dataset | CSV / JSON / DB dump (≥500 records) |
| ☐ | Declaration of Originality | Signed by all members |
| ☐ | Correct file naming convention used | [Section]_[Lastnames]_DSA_Semestral_[Item] |

Derived from the official DSA Semestral Output Guidelines.

Department of Information Systems  •  College of Computing / IT  •  Academic Year 2025–2026